**Sprint Backlog 2:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 4 | As a buyer, I want to create a wishlist of items. | Design user interface for wishlist page and home page | 4 | 0 | 0 | 2 | 0 | 0 | 0 |
| Write code for wishlist page and home page interface | 1 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing searching information | 0 | 1 | 0 | 3 | 0 | 0 | 0 |
| connect page with database | 0 | 0 | 0 | 2 | 0 | 1 | 0 |
| Test the wishlist page and home page | 0 | 0 | 0 | 0 | 2 | 3 | 2 |