**Sprint Backlog :**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a buyer, I want to search through all the products  so that I don't waste my time finding the desired product. | Design user interface for search page | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for search page interface | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing searching information | 0 | 0 | 3 | 0 | 0 | 0 | 0 |
| connect searching page with database | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Test the searching page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 2 | As a buyer, I want to create add to cart of items  so that I can buy all product together in the future and make some changes, if any, before checkout | Design user interface for cart page | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for cart page interface | 0 | 4 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing cart information | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| connect cart page with database | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Test the cart page | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
| 3 | As a frequent buyer , I want to be updated about the new arrivals  so that, I don't have to waste my time searching for it. | Design user interface for new arrivals page | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for new arrivals page interface | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing new arrivals information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| connect new arrivals page with database | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Test the new arrivals page | 0 | 0 | 0 | 0 | 0 | 4 | 0 |